## Slide 1
eMYAA Trading Platform
Progress Update
1st of October, 2026

## Slide 2
Performance Update
490
Total Downloads
61
Users Onboarded
70
Incomplete KYC Users
$12,206.00
Total Deposits
Marketing: paid media testing, campaigns live
Google Ads brought 70% of Sep site traffic; Mention & Win, $5,000, and Abdulelah campaigns are live; Manal Talal video in October.
Platform: downloads up, onboardings to follow
490 downloads (+18.4%), 61 clients (+19.6%); only 4 of 53 downloads since 22 Sep onboarded (Testing phase of Google Ads).
prev 414
▲ +18.4%
prev $10,195.88
▲ +19.7%
prev 51
▲ +19.6%
55
Total Trades
prev 47
▲ +17.0%
$1,666.19
Total Withdrawals
prev $1,666.19
$10,539.81
Current AUM
prev $8,529.69
▲ +23.6%
Key Highlights
$107.52
Revenue
From 14 May 2026 . till date
Client Experience and IT: clearing onboarding blockers
8 of 31 contacted clients onboarded (25.8%); Helpdesk launched.

## Slide 3
Key Performance Indicators & Volume Projections
61
Clients onboarded
156% of the 39 target
$12,206.00
Total deposits
5.18% of the $235,660 target
$200.10
Average deposit per client
Across all 61 onboarded clients
CUMULATIVE CLIENTS
CUMULATIVE DEPOSITS
Target 39
Actual
Target
11
May
24
▲ 118%
Jun
33
▲ 38%
Jul
47
▲ 42%
Aug
61
▲ 30%
Sep
▲ Month on month growth
Target $235,660
Actual
Target
$4,013
May
$7,907
▲ 97%
Jun
$8,627
▲ 9%
Jul
$10,004
▲ 16%
Aug
$12,206
▲ 22%
Sep
▲ Month on month growth
Notes: 4

## Slide 4
Key Performance Indicators & Volume Projections
KPI & Performance Detail
May
June
July
August
September
October
November
December
I. CLIENTS, CUMULATIVE
Achieved / Current
11
24
33
47
61
Target / Projected
20
24
28
33
39
46
54
64
Performance Gap
-9
+0
+5
+14
+22
II. NUMBER OF TRADES
Achieved / Current
8
17
5
16
9
Target / Projected
20
24
28
33
39
46
54
64
Performance Gap
-12
-7
-23
-17
-30
III. AVERAGE DEPOSIT PER CLIENT
Actual / Current
$364.82
$329.46
$261.42
$212.84
$200.10
Target / Projected
$5,000
$5,250
$5,513
$5,788
$6,078
$6,381
$6,700
$7,036
Performance Gap
-$4,635.18
-$4,920.54
-$5,251.58
-$5,575.16
-$5,877.90
IV. TOTAL DEPOSITS, CUMULATIVE
Achieved / Current
$4,012.99
$7,907.15
$8,626.91
$10,003.60
$12,206.00
Target / Projected
$100,000
$123,900
$153,512
$190,201
$235,660
$291,982
$361,766
$448,228
Performance Gap
-$95,987.01
-$115,992.85
-$144,885.19
-$180,197.89
-$223,454.00
Notes: 4

## Slide 5
IT Progress Update

## Slide 6
IT Status at a Glance
VENDORS, PLATFORM AND INTERNAL SYSTEMS | AS AT 01 OCTOBER 2026
Area | Update | Target / done | Status
iGentech | Invoice overrun resolved: billing cut from USD 10,750 to USD 5,625 (-48%). | Closed | RESOLVED
Shufti Pro, billing | Duplicate KYC charges refunded (USD 9,605), plus a USD 50 production test credit given as compensation. | Closed | RESOLVED
Google Play security update (current app) | Security API update Google requires for the current Android app. Not the Next App. 2 test rounds, 99.4% pass; live on Google Play. | Done 29 Sep (deadline 01 Nov) | DONE
Helpdesk | Deployed ahead of the 20 Sep target. Improvement backlog in the appendix. | Done 17 Sep | DONE
Shufti Pro, KYC demo | Enhanced KYC flow in the Shufti SDK demo app. Internal demo only; it will not go live. | 08 Oct 2026 | IN PROGRESS
QATestLab | Reviewing the Next App and preparing test cases, ready for v1. | Testing from 08 Oct | IN PROGRESS
Exante, Next App | First version due 08 Oct. Full release plan to be shared next week. Sanity test date to be confirmed. | v1: 08 Oct 2026 | IN PROGRESS
WealthTech CRM (Frappe) | One customer base in a single system. Starts now that Helpdesk is live. | 29 Oct 2026 | PLANNED
Reporting Dashboard | Real-time reporting options under review to support the business case. | TBC | EXPLORING
Notes: Source: IT Status Update to CEO, 01 Oct 2026, slide 2, with the review comments applied: Shufti credit shown as compensation; CRM and Reporting Dashboard added in the same format; target date column added. The Google Play item is the security update to the current app, not the Next App. The Shufti KYC flow is an internal demo and will not go live. The sanity test date for Next App v1 was left blank in the source, so it shows as to be confirmed. iGentech: 10,750 to 5,625 is -47.7%.

## Slide 7
Next App: Exante and QATestLab
PLATFORM | NEXT APP DELIVERY
Now
QATestLab engaged
Reviewing the Next App and writing test cases while Exante builds it.
Next week
Release plan
Full plan shared once QATestLab confirms its estimate.
08 Oct 2026
Next App v1
First version delivered by Exante.
After 08 Oct
Independent QA
QATestLab tests v1 against the prepared cases. Sanity test date to be confirmed.
WHY IT MATTERS
QATestLab gives an independent quality check before the Next App reaches users. Test cases are written while Exante builds v1, so testing can start as soon as v1 arrives on 08 Oct.
Notes: Source: IT Status Update to CEO, 01 Oct 2026, slide 3. The source said testing starts when v1 arrives on 09 Oct but gives 08 Oct everywhere else; 08 Oct is used. Sanity test date not given in the source.

## Slide 8
Android App: Google Play Security Update
CURRENT APP | SECURITY COMPLIANCE | NOT THE NEXT APP
Google required a security API update, republished by 01 Nov 2026, to keep the current app on Google Play. We ran two internal test rounds and found no major bugs.
99.4%
pass rate (158 of 159 executed)
Passed 158
Skipped 19
N/A 4
Failed 1
182 cases | 159 executed | 158 passed
Live on Google Play: 29 Sep 2026
More than a month before the deadline.
Module | Passed | Failed | Skipped | N/A
Base requirements | 48 | 1 | 13 | 2
AI Chatbot | 31 | 0 | 0 | 2
T&C + SCC | 12 | 0 | 0 | 0
Other Q1 requirements | 42 | 0 | 3 | 0
KYC onboarding | 25 | 0 | 3 | 0
Total | 158 | 1 | 19 | 4
Round 1 and Round 2 combined.
MINOR ISSUES, NEXT RELEASE
1. Watchlist items disappear when the Shariah filter is on
2. Instrument tree keeps loading on first open of the trade screen
3. Withdrawal: beneficiary shows last name only
4. Change display mode has no effect
5. Arabic summary screen: daily P/L hard to see
6. Exchange section should be hidden (USD base currency only)
None of these block the release.
Notes: Source: IT Status Update to CEO, 01 Oct 2026, slide 4. This is the security API update Google requires for the current Android app, not the Next App. 182 cases: 158 passed, 19 skipped, 4 N/A, 1 failed; 158 of 159 executed = 99.4%. Module rows add up to the totals. Chart drawn from shapes so it imports into Canva. Tester names removed, in line with the review comment on the Helpdesk slide.

## Slide 9
Client Experience
Progress Update

## Slide 10
Overview
21
Clients Called
6
Completed Onboarding
72
Clients Emailed
4
WhatsApp Clients
Out of 20 clients contact called, 6 have completed onboarding, giving a conversion rate of 20%. The remaining 14 clients (80%) are
still pending, representing the primary area for continued follow-up.
Summary
Client Feedback’s
Missing or incomplete documents: Many clients don't have the required KYC documents ready at the time of registration, causing
delays or drop-off
KYC process feels too long: Clients report the verification steps take longer than expected, leading to frustration and mid-process
abandonment
14
Still Pending (Clients Called)
20%
Conversion (Client Called)
Clients inquired about our commissions and applicable fees.
Several clients requested guidance on how to deposit funds via bank transfer.

## Slide 11
Overview
SINCE THE LAST CEO UPDATE | 17 SEP TO 1 OCT 2026
21
Clients called (phone)
72
Email contacts
4
WhatsApp clients
6
Completed onboarding
15
Still pending
28.6%
Conversion (of clients called)
CLIENTS CALLED, BY WHERE THEY ARE NOW
Onboarded 6
Not onboarded 11
Funding gap 4
6
Onboarded (28.6%)
Completed onboarding after the call
11
Not onboarded (52.4%)
KYC or documents not finished
4
Funding gap (19.0%)
Onboarded, not yet funded: need support to fund
SUMMARY
  Out of 21 clients called, 6 completed onboarding (28.6%). 15 are still pending: 11 have not finished onboarding and 4 are onboarded but have not funded yet.
  Call results in the tracker: 12 reached, 2 no answer, 7 not yet logged. Email (72) and WhatsApp (4) cover clients we could not reach by phone.

## Slide 12
Client Feedback and Next Steps
WHAT CLIENTS TOLD US AND WHAT WE DO NEXT
CLIENT FEEDBACK
  Missing documents: many clients don't have their KYC documents ready at registration, which causes delays or drop-off.
  KYC feels too long: verification takes longer than clients expect, and some stop halfway.
  Fees: clients asked about our commissions and fees.
  Deposits: several clients asked how to deposit by bank transfer.
  Funding gap: 4 onboarded clients need support to fund. One asked about fees; two said they will fund soon.
PROPOSED NEXT STEPS, BY GROUP
Funding gap (4)
Send the fee schedule and bank transfer steps, then a follow-up call.
Not onboarded (11)
Onboarding email with the document checklist, then a second call on day 3.
Onboarded (6)
Guide the first deposit by bank transfer so the account gets funded.

## Slide 13
Marketing

## Slide 14
MARKETING EFFORTS
September: paid media went into testing, two campaigns are live and four creator videos are out
Effort | Status | Result so far | Next
LinkedIn Ads Affluent lead generation, Saudi | ● Setup Process Requires 3 to 5 working days | No results reported yet | Leads and cost per lead, 20 Oct
Google Ads Starter and Emerging, Saudi | ● Testing since 22 Sep | 409 website sessions, 70% increase of September site traffic | Optimize and scale depending on best performing content and keywords
Mention & Win $500 monthly contest, GCC | ● Live until 20 Oct | 186K views on the campaign post so far | Entries and accounts opened
$5,000 Prize Campaign 1 Aug to 31 Dec, draw 10 Jan | ● Live pages up | ---- | Additional support content in early October
Creator videos one a month | ● Posted 4 so far 3 left | 5.3M and 1.3M views; Manal Talal 22 Oct, Hamed Al-Balooshi 20 Nov & Ammar Alshaikh early Dec | Manal Talal’s Video
Social channels Instagram, LinkedIn, X, TikTok | ● Live | Followers: 2,116 / 531 / 738 / 15 | Increase focus on LinkedIn
Musheera
5.3M
Ali Sabeel
1.3M
Abdulelah Al Harbi
views pending
How-to, presenter
332 views
BEST PERFORMING REELS
Notes: Paid media (Board plan): $30,000 Sep to Dec from the $62,477 reserve; Google Search Saudi $9K and other GCC $6K; LinkedIn Affluent Saudi $9K and other GCC $6K. Segments: Starter under $1K and Emerging $1K-5K via Google Ads; Affluent $5K-50K via LinkedIn lead gen. CAC targets Starter $167, Emerging $417, Affluent $882. GA4 shows only the two Saudi Google campaigns so far; LinkedIn lead forms keep users on LinkedIn, so no LinkedIn sessions is expected. Mention & Win: monthly $500 contest in all six GCC countries (24F briefing), approved caption 'Follow, mention, and open an eMYAA account for a chance to win $500'; $3,200 prizes and ads budgeted Sep-Dec; 186K and 26.3K views on campaign posts; current round 23 Sep to 20 Oct per team. $5,000 Prize Campaign: 1 Aug to 31 Dec 2026, draw 10 Jan 2027, prize $500 to $5,000 by trading-volume tier, one entry per $500 traded; landing pages live; bilingual T&Cs sent for approval 20 Jul, no sign-off on file. Creators: Musheera (Jul) 5.3M, Ali Sabeel (Aug, posted 2 Sep) 1.3M, Abdulelah Al Harbi (Sep) no view count yet, how-to video with presenter 332, Manal Talal on the October calendar for 22 Oct, Hamed Al Bloushi November per rollout. Social: Instagram 2,116 followers; LinkedIn 531 (586 in an earlier count; 247 new vs 4 in the prior 30 days); X 738 followers; TikTok 15 followers; no September exports for any channel.
2

## Slide 15
RESULTS
Paid search lifted traffic and downloads; onboarding did not follow yet
70%
of September site sessions came from Google Ads
409 of 587 sessions, 1-28 Sep
+53
app downloads in the eight days of Google Ads
vs +14 the week before
+4
users onboarded in the same eight days of Google Ads
61 onboarded, 15 funded, as of 29 Sep
Net new app downloads and onboarded users between dashboard dates
30
1
1-8 Sep
20
3
8-14 Sep
14
5
14-21 Sep
53
4
21-29 Sep (paid live)
App downloads added
Users onboarded
Notes: Traffic: 587 sessions 1-28 Sep; google / cpc 409 (69.7%), direct 92, organic 39, referral 32 (incl. 7 Tag Assistant test sessions), ChatGPT 9, not available 6. 403 of 542 active users (74.4%) had Google Ads as first source. The GA home card reports 384 active users for 21-27 Sep, +793% vs the previous week; the prior week (about 43) is implied, not exported, so the figure stays 'reported'. Downloads (Android + iOS) on dashboard dates: 373, 403, 423, 437, 473; onboarded 48, 49, 52, 57, 60; funded accounts 13 on 21 Sep, 15 on 27 Sep; 54 trades. English vs Arabic Google Ads (1-28 Sep): engagement 97.2% vs 86.9%, key events per session 0.94 vs 1.05; the key event is not defined, so keep both live until it is defined and costed.
3

## Slide 16
ENGLISH VS ARABIC
English ads lead Arabic on traffic and engagement
ENGLISH CAMPAIGN
212
sessions
97.2%
engagement rate
19.9s
per session
ARABIC CAMPAIGN
176
sessions
86.9%
engagement rate
16.0s
per session
English relative to Arabic, % difference, 1-28 Sep
Sessions
+20.5%
Active users
+18.9%
Engaged sessions
+34.6%
Engagement rate
+11.8%
Time per session
+24.2%
Events per session
+19.2%
Total events
+43.6%
Key events
+8.1%
English ahead
Arabic ahead
Notes: English vs Arabic, 1-28 Sep: sessions 212 vs 176 (+20.5%); active users 208 vs 175 (+18.9%); engaged sessions 206 vs 153 (+34.6%); engagement rate 97.2% vs 86.9% (+10.2 points, +11.8% relative); average engagement time per session 19.9s vs 16.0s (+24.2%); events per session 6.49 vs 5.44 (+19.2%); event count 1,376 vs 958 (+43.6%); key events 200 vs 185 (+8.1%); key events per session 0.94 vs 1.05 (Arabic ahead by 10.2%). Early data from about one week of spend, and spend per campaign is not in the export, so this compares engagement, not cost efficiency. The previous draft's claim that English leads 'on every measured metric' is not correct.
5

## Slide 17
Abdulelah Masterclass & Google Ads Update only for WealthTech Eyes
INFLUENCER VIDEO
Campaign Update, Google Ads
Keyword Report:
Terence will share a full keyword performance report by Sunday. This will give the team more data to work with before any next decisions.
Learning Phase
No reset required. The current learning phase does not need to be repeated.
Conversion Tracking Issue:
An issue has been identified with Android Firebase conversion tracking. Despite over 62,000 impressions and 3,000 clicks, zero conversions were recorded. Terence is investigating and has advised holding off on scaling the campaign until this is resolved.
Notes: English vs Arabic, 1-28 Sep: sessions 212 vs 176 (+20.5%); active users 208 vs 175 (+18.9%); engaged sessions 206 vs 153 (+34.6%); engagement rate 97.2% vs 86.9% (+10.2 points, +11.8% relative); average engagement time per session 19.9s vs 16.0s (+24.2%); events per session 6.49 vs 5.44 (+19.2%); event count 1,376 vs 958 (+43.6%); key events 200 vs 185 (+8.1%); key events per session 0.94 vs 1.05 (Arabic ahead by 10.2%). Early data from about one week of spend, and spend per campaign is not in the export, so this compares engagement, not cost efficiency. The previous draft's claim that English leads 'on every measured metric' is not correct.
5

## Slide 18
Screenshot of Google Ads SEO Ranking
INFLUENCER VIDEO
Notes: English vs Arabic, 1-28 Sep: sessions 212 vs 176 (+20.5%); active users 208 vs 175 (+18.9%); engaged sessions 206 vs 153 (+34.6%); engagement rate 97.2% vs 86.9% (+10.2 points, +11.8% relative); average engagement time per session 19.9s vs 16.0s (+24.2%); events per session 6.49 vs 5.44 (+19.2%); event count 1,376 vs 958 (+43.6%); key events 200 vs 185 (+8.1%); key events per session 0.94 vs 1.05 (Arabic ahead by 10.2%). Early data from about one week of spend, and spend per campaign is not in the export, so this compares engagement, not cost efficiency. The previous draft's claim that English leads 'on every measured metric' is not correct.
5

## Slide 19
Thank You
Invest Wisely. Trade Precisely.

## Slide 20
Appendix

## Slide 21
DONE
Helpdesk Deployment - Frappe Helpdesk
Deployed by WealthTech IT on 17 Sep 2026, ahead of the 20 Sep target. Cybersecurity approval was received on 20 August.
PLANNED
WealthTech CRM - Frappe CRM
Cybersecurity has approved Frappe applications. Frappe's CRM module will hold one customer base. Starts now that Helpdesk is live.
EXPLORING
Reporting Dashboard
Exploring options for a real-time analytics dashboard for eMYAA. Looking into different modules to support our Business Case.
Platform Initiatives Roadmap
Target: 20 Sep 2026
Target: 29 Oct 2026
Under R&D - date TBC
Live since 17 Sep 2026

## Slide 22
Helpdesk: Improvement Backlog
FEEDBACK FROM THE TEAMS SINCE GO-LIVE ON 17 SEP
7
Items logged
3
Completed
1
In progress
3
New
Improvement | Priority | Status
Standalone desktop app for Client Experience | Low | DONE
Auto-acknowledgement email with ticket ID | Medium | DONE
Notify Client Experience of new tickets | Medium | DONE
Pause SLA timers on weekends | Low | IN PROGRESS
Knowledge base linked to the eMYAA support page | Low | NEW
Create a ticket when a chatbot user picks "Contact a Human" | Low | NEW
CRM link: create Helpdesk accounts for new users automatically | Low | NEW
Notes: Source: IT Status Update to CEO, 01 Oct 2026, slide 5. Names and IDs removed and slide moved to the appendix, as the review comments asked. Counts: 7 logged = 3 done + 1 in progress + 3 new.

## Slide 23
IT Progress Update
Exante - Status Update
Corporate Client Onboarding
Aligned with the Exante team on the end-to-end process for onboarding corporate clients.
New Application Release
First version of the Next App due 08 Oct 2026. Full release plan to be shared next week.
Sanity / Smoke Tests
The Android security update passed two internal test rounds (99.4%) and went live on Google Play on 29 Sep. Sanity test date for Next App v1: to be confirmed.

## Slide 24
GOOGLE ADS AND INSTALLS
Google Ads went live on 22 September; installs then grew at their fastest weekly pace of the month
App installs, cumulative (Android + iOS)
360
390
420
450
480
510
1 Sep
2
3
8
9
10
13
14
16
17
20
21
22 Sep
23
24
27
28
29 Sep
Ads live
+53 in 8 days
21-29 Sep, after launch
+14 in 7 days
14-21 Sep, before launch
FROM AD TO ACCOUNT
409
Google Ads sessions
GA4, 1-28 Sep
400
key events on those sessions
event not yet defined
+53
app installs, 21-29 Sep
all sources
+4
onboarded, 21-29 Sep
all sources
Notes: Installs (Android + iOS, cumulative) on dashboard report dates: 1 Sep 373, 2 Sep 389, 3 Sep 395, 8 Sep 403, 9 Sep 410, 10 Sep 414, 13 Sep 419, 14 Sep 423, 16 Sep 430, 17 Sep 432, 20 Sep 437, 21 Sep 437, 22 Sep 452, 23 Sep 454, 24 Sep 455, 27 Sep 473. Report dates are irregular, so the line is spaced by report, not by calendar day. Pace: +36 in the six days 21-27 Sep (6 a day) vs +30 in 1-8 Sep (4.3 a day, when the Ali Sabeel video and baseline sponsor ads were running) and +14 in 14-21 Sep. Split 21-27 Sep: Android +17, iOS +19. Funnel: 409 google / cpc sessions and 400 key events in GA4 (1-28 Sep); the key event is not defined in the export. Installs and onboarding come from the platform dashboard and cover all sources; there is no link yet from an ad click to an install. The app link (onelink.to/gpbwrg) already exists and can carry campaign tags. Onboarded users 57 to 60 over 21-27 Sep.
4

## Slide 25
01
Helpdesk Deployment
TARGET 20 Sep 2026
EXPLORING
DONE
PLANNING
DONE
DEPLOYMENT
IN PROGRESS
02
WealthTech CRM Rollout
TARGET 29 Oct 2026
EXPLORING
DONE
PLANNING
DONE
DEPLOYMENT
NOT STARTED
03
Reporting Dashboard
TARGET TBC
EXPLORING
IN PROGRESS
PLANNING
NOT STARTED
DEPLOYMENT
NOT STARTED
HELPDESK SOLUTION
Cost-Effective Annual cost of USD 600–1,000 (hosting only), delivering approximately 83%–90% savings versus comparable vendor solutions at USD 6,000–10,000.
Systems Planning & Deployment
IN PROGRESS
Helpdesk operations are currently managed manually via Excel by Client Experience
Under review by the Compliance team since 07.09.2026
Will consolidate the customer base into a single, unified system after Helpdesk deployment.
Real-time reporting capability under evaluation, to support the business case.
In-House & Fully Customizable Full control over the source code, database, and future enhancements.
INTERNAL WEALTHTECH TECHNOLOGY OPERATIONS
IN PROGRESS

## Slide 26
IT Progress Update
Exante — Status Update
Corporate Client Onboarding
Aligned with the Exante team on the end-to-end process for onboarding corporate clients.
New Application Release
Following up with the Exante team on the release of the new version of the application.
Sanity / Smoke Test Results
Following up with the team to receive sanity and smoke test results for the patched builds, required before we can publish the new builds to the app stores.

## Slide 27
Client Interaction Journey
DAY 1 CALL
1
First Contact
Reach out directly by phone. Guide the client through whatever step they're stuck on.
DAY 1 EMAIL
2
Email Reminder
Send a reminder email at the end of the day outlining the steps required to progress through their current stage.
DAY 3 CALL
3
Second Call
follow up with a second call, conveying greater urgency and offering to walk the client through the process live.
DAY 3 EMAIL
4
Follow-Up Email
Send campaign emails to re-engage clients who remain stuck mid-onboarding or have not yet funded their account
Contact Channels
Phone Calls: direct phone outreach for onboarding guidance and follow-ups
Emails: reminders, document lists, and campaign follow-ups
Business WhatsApp (In Progress): planned addition to reach clients faster and more directly