## Slide 1
eMYAA Trading Platform
Performance Analysis
1st of October, 2026

## Slide 2
Performance Update
490
Total Downloads
61
Users Onboarded
70
Incomplete KYC Users
$12,206.00
Total Deposits
Marketing: paid media testing, campaigns live Google Ads brought 70% of Sep site traffic; Mention & Win and $5,000 campaigns live; Manal Talal video in October.
Platform: downloads up, onboarding lagging 490 downloads (+18.4%), 61 clients (+19.6%); only 4 of 53 downloads since 22 Sep onboarded, 70 KYC incomplete.
prev 414
▲ +18.4%
prev $10,195.88
▲ +19.7%
prev 51
▲ +19.6%
55
Total Trades
prev 47
▲ +17.0%
$1,666.19
Total Withdrawals
prev $1,666.19
$10,539.81
Current AUM
prev $8,529.69
▲ +23.6%
Key Highlights
$107.52
Revenue
From 14 May 2026 . till date
Client Experience and IT: clearing onboarding blockers
8 of 31 contacted clients onboarded (25.8%); Helpdesk in compliance review; new app build awaits Exante tests.

## Slide 3
Key Performance Indicators & Volume Projections
KPI & Performance Detail
May
June
July
August
September
October
November
December
I. CLIENTS, CUMULATIVE
Achieved / Current
11
24
33
47
61
Target / Projected
20
24
28
33
39
46
54
64
Performance Gap
-9
+0
+5
+14
+22
II. NUMBER OF TRADES
Achieved / Current
8
17
5
16
9
Target / Projected
20
24
28
33
39
46
54
64
Performance Gap
-12
-7
-23
-17
-30
III. AVERAGE DEPOSIT PER CLIENT
Actual / Current
$364.82
$329.46
$261.42
$212.84
$200.10
Target / Projected
$5,000
$5,250
$5,513
$5,788
$6,078
$6,381
$6,700
$7,036
Performance Gap
-$4,635.18
-$4,920.54
-$5,251.58
-$5,575.16
-$5,877.90
IV. TOTAL DEPOSITS, CUMULATIVE
Achieved / Current
$4,012.99
$7,907.15
$8,626.91
$10,003.60
$12,206.00
Target / Projected
$100,000
$123,900
$153,512
$190,201
$235,660
$291,982
$361,766
$448,228
Performance Gap
-$95,987.01
-$115,992.85
-$144,885.19
-$180,197.89
-$223,454.00
Notes: 4

## Slide 4
IT Progress Update

## Slide 5
IT Progress Update
The Next Mobile App — In Development
The new Mobile App will make trading effortless with a simpler, more intuitive experience.
Guest Access — Planned 2027
Users can explore the platform before onboarding, removing KYC as a barrier to first experience.
Market Pulse Feature — In Discussion
In-app live market news to drive repeat engagement.
Note: EXANTE verifying data-provider access for white-labels.

## Slide 6
Client Experience
Progress Update

## Slide 7
Overview
31
Clients Contacted
8
Completed Onboarding
23
Still Pending
25.8%
Conversion (Client Contacted)
Out of 31 clients contacted, 8 have completed onboarding, giving a conversion rate of 25.8%. The remaining 23 clients (74.2%) are
still pending, representing the primary area for continued follow-up.
Summary
Client Feedback’s
Missing or incomplete documents: Many clients don't have the required KYC documents ready at the time of registration, causing
delays or drop-off
KYC process feels too long: Clients report the verification steps take longer than expected, leading to frustration and mid-process
abandonment

## Slide 8
Marketing

## Slide 9
Sponsored Ads: What's Live Now
Campaign | Status | Notes
Mention & Win | Live, 23 Sep to 20 Oct | Timed before salary days; 26.3K views, 1,129 likes on launch post
Ali Sabeel Video | Completed 18 Sep | GCC-wide targeting, 3-week run completed, no further spend invoiced
What is Actioned & In Progress
Campaign | Status | Notes
Monthly Calendar | Completed | New How To video with a human presenter posted
Abdulelah Al Harbi | Completed | Video live on Instagram
Manal Talal | Scheduled for 22 October | Brief sent, video production started
NEW CHANNEL: GOOGLE ADS & LINKEDIN
Testing since 22 Sep. Google Search (Starter/Emerging) + LinkedIn lead gen (Affluent). Interest targeting: Saudi Arabia and Riyadh; location restricted to Saudi Arabia residents only. $30,000 campaign, Sep to Dec (Ignite, TI7541).
In testing, English is outperforming Arabic: 212 vs 176 sessions, 97% vs 87% engagement rate.
Google Analytics: website traffic, 21 to 27 Sep 2026

## Slide 10
Thank You
Invest Wisely. Trade Precisely.

## Slide 11
Appendix

## Slide 12
IN PROGRESS
Helpdesk Deployment — Frappe Helpdesk
Cybersecurity approval received on 20th August. Deployment to proceed, targeted to go live within the next two weeks. Deployment will be carried by WealthTech IT since Ajyad IT is not familiar with the process.
PLANNED
WealthTech CRM — Frappe CRM
Cybersecurity has approved use of Frappe applications. Plan to deploy Frappe's CRM module to manage a unified customer base. It will be actioned after helpdesk.
EXPLORING
Reporting Dashboard
Exploring options for a real-time analytics dashboard for eMYAA. Looking into different modules to support our Business Case.
Platform Initiatives Roadmap
Target: 20 Sep 2026
Target: 29 Oct 2026
Under R&D — date TBC
Under review by the Compliance since 07.09.2026

## Slide 13
01
Helpdesk Deployment
TARGET 20 Sep 2026
EXPLORING
DONE
PLANNING
DONE
DEPLOYMENT
IN PROGRESS
02
WealthTech CRM Rollout
TARGET 29 Oct 2026
EXPLORING
DONE
PLANNING
DONE
DEPLOYMENT
NOT STARTED
03
Reporting Dashboard
TARGET TBC
EXPLORING
IN PROGRESS
PLANNING
NOT STARTED
DEPLOYMENT
NOT STARTED
HELPDESK SOLUTION
Cost-Effective Annual cost of USD 600–1,000 (hosting only), delivering approximately 83%–90% savings versus comparable vendor solutions at USD 6,000–10,000.
Systems Planning & Deployment
IN PROGRESS
Helpdesk operations are currently managed manually via Excel by Client Experience
Under review by the Compliance team since 07.09.2026
Will consolidate the customer base into a single, unified system after Helpdesk deployment.
Real-time reporting capability under evaluation, to support the business case.
In-House & Fully Customizable Full control over the source code, database, and future enhancements.
eMYAA Trading Platform | Board Executive Committee Update
6
INTERNAL WEALTHTECH TECHNOLOGY OPERATIONS
IN PROGRESS

## Slide 14
IT Progress Update
Exante — Status Update
Corporate Client Onboarding
Aligned with the Exante team on the end-to-end process for onboarding corporate clients.
New Application Release
Following up with the Exante team on the release of the new version of the application.
Sanity / Smoke Test Results
Following up with the team to receive sanity and smoke test results for the patched builds, required before we can publish the new builds to the app stores.

## Slide 15
Instagram: Standout Channel
Metric | Value | Notes
Followers | 2,116 | -
Views (all-time) | 2,271,132 | 59.2% Reels / 38.1% Stories
Interactions (all-time) | 8,311 | 72.4% from Reels
Content | Result
Musheera Reel | 5.3M views
Ali Sabeel Reel | 1.3M views
Mention & Win $500 | 186K views
Saudi Market Size Infographic | 515 views
Top Performing Content

## Slide 16
X, LinkedIn & TikTok
Platform | Metrics | Notes
X | 738 followers, 99 posts | Audience quality is real: 96.4% Bahrain, 3.6% Saudi, however still Instagram is heavily outperforming X.
LinkedIn | 531 followers | 247 new followers in 30 days (vs 4 before, +6,075%); 13-27 Sep: 559 impressions (+118%), 28 reactions (+155%)
Tiktok | 15 followers, 176 total likes | Lowest interactions between all platform/ audience not suitable for eMYAA

## Slide 17
3 Sep - Ali Sabeel Recap
23 Sep - Saudi National Day
27 Sep - GCC Market Spotlight
30 Sep - Market Pulse
*Work in progress
September Artwork Preview

## Slide 18
587 Visits
542 Active Users
558 New Users
Traffic Sources
Source | Visits | Notes
Paid (Google Ads) | 409 (69.7%) | google / cpc, campaign live since 22 Sep, already the top traffic source
Direct | 92 (15.7%) | No campaign or referral tag - typed URL, bookmark, or app share
Search | 39 (6.6%) | Organic Google search
Referral | 32 (5.5%) | ajyadcapital.com, Instagram, Facebook, Google Tag Assistant (7 test visits)
Website Analytics
The four sources above account for 572 of the site’s 587 sessions (97.4%); the other 15 are ChatGPT (9) and source not available (6). GA4 export, 1-28 Sep.

## Slide 19
Client Interaction Journey
DAY 1 CALL
1
First Contact
Reach out directly by phone. Guide the client through whatever step they're stuck on.
DAY 1 EMAIL
2
Email Reminder
Send a reminder email at the end of the day outlining the steps required to progress through their current stage.
DAY 3 CALL
3
Second Call
follow up with a second call, conveying greater urgency and offering to walk the client through the process live.
DAY 3 EMAIL
4
Follow-Up Email
Send campaign emails to re-engage clients who remain stuck mid-onboarding or have not yet funded their account
Contact Channels
Phone Calls: direct phone outreach for onboarding guidance and follow-ups
Emails: reminders, document lists, and campaign follow-ups
Business WhatsApp (In Progress): planned addition to reach clients faster and more directly